Sprint Planning Document:

Key Concepts:

Sprint: A fixed period in which a team works to complete a set of tasks.

Epic: A big task or project that is too large for one sprint, so it is broken into smaller tasks (stories).

Story: A small task that is part of an epic.

Story Point: A number that represents the effort required to complete a story, usually in Fibonacci series:

1. Very Easy Task

2. Easy Task

3. Moderate Task

4. Difficult Task

Sprint 1 (5 Days)

- Data Collection

Collection of Data – 2 story points

Loading Data – 1 story point

- Data Preprocessing

Handling Missing Values – 3 story points

Handling Categorical Values – 2 story points

Sprint 2 (5 Days)

- Model Building

Model Building   5

Testing Model    3

- Deployment

Working HTML Pages- 3 Story points

Flask deployment – Story points

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+8 =24

No of Sprints= 2

Velocity = (16+8)/2= 24/2

12 (Story Points per Sprint)

Your team’s velocity is 12 Story Points per Sprint.